Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: GoCar Ltd. | Group Name: GoCar Ltd. |
| Sprint Number: 1 | Date and Time: 6th March 2025 |

**List of attendance:**

* Name: Sarah Goburdhun Attended? YES/NO
* Name: Favour Esset Attended? YES/NO
* Name: Koller Melanie Turinabo Attended? YES/NO
* Name: Samuel Kingsley Attended? YES/NO
* Name: Iwuagwu Nkem Attended? YES/NO

**Project Progress:**

**Team Member (1): Name:**

1. What did you accomplish yesterday?

Answer: Research on data structure using Library Search for the report. Practicing debugging for the testing phase of the project.

1. What will you do today?

Answer: More research for the report with regards to the introduction. Working out the specifics of the division of work. Researching case scenarios for testing.

1. What obstacles are impeding your progress?

Answer: The research content is very specific, and therefore, limited.

**Team Member (2): Name:** Koller Melanie Turinabo

1. What did you accomplish yesterday?

Answer: Allocated task as one of the developers – creating the data structures (hash table).

1. What will you do today?

Answer: Research on Hash tables.

1. What obstacles are impeding your progress?

Answer: Familiarising myself with GitHub.

**Team Member (3): Name: Favour Esset**

1. What did you accomplish yesterday?

Answer:

* Created classes for context, File IO, client, car
* Generated client data

1. What will you do today?

Answer:

* Generate dummy dataset
* Creating gui class

1. What obstacles are impeding your progress?

Answer: Lack of a proper working pc

**Team Member (4): Name:**

1. What did you accomplish yesterday?

Answer:

1. What will you do today?

Answer:

1. What obstacles are impeding your progress?

Answer:

**Team Member (5): Name:**

1. What did you accomplish yesterday?

Answer:

1. What will you do today?

Answer:

1. What obstacles are impeding your progress?

Answer:

***“Alone we can do so little; together we can do so much.” – Helen Keller***