Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: GoCar Ltd. | Group Name: GoCar Ltd. |
| Sprint Number: 10 | Date and Time: 15th March 2025 |

**List of attendance:**

* Name: Sarah Goburdhun Attended? YES/NO
* Name: Favour Esset Attended? YES/NO
* Name: Koller Melanie Turinabo Attended? YES/NO
* Name: Samuel Kingsley Attended? YES/NO
* Name: Iwuagwu Nkem Attended? YES/NO

**Project Progress:**

**Team Member (1): Name:** Sarah Goburdhun

1. What did you accomplish yesterday?

Answer: Working first test case.

1. What will you do today?

Answer: Uploaded first test case.

1. What obstacles are impeding your progress?

Answer: Health issues and laptop issues.

**Team Member (2): Name:**

1. What did you accomplish yesterday?

Answer: created linked list class.

1. What will you do today?

Answer: deciding what goes in the class; attributes, methods.

1. What obstacles are impeding your progress?

Answer: Handling linked list pointer updates

**Team Member (3): Name: Favour Esset**

1. What did you accomplish yesterday?

Answer:

* Refactored code
* Added ability to add client

1. What will you do today?

Answer:

* Update program dependencies
* Roll back migration to fix issues
* Add phone number validation
* Add email validation

1. What obstacles are impeding your progress?

Answer: Implementation of data structure

**Team Member (4): Name: Samuel Kingsley**

1. What did you accomplish yesterday?

Answer:

1. What will you do today?

Answer:

1. What obstacles are impeding your progress?

Answer:

**Team Member (5): Name: Iwuagwu Nkem**

1. What did you accomplish yesterday?

Answer

1. What will you do today?

Answer

1. What obstacles are impeding your progress?

Answer: Team still needs clarity on C# security libraries.

***“Alone we can do so little; together we can do so much.” – Helen Keller***