Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: GoCar Ltd. | Group Name: GoCar Ltd. |
| Sprint Number: 1 | Date and Time: March 2025 |

**List of attendance:**

* Name:  Sarah Goburdhun Attended? YES/NO
* Name: Favour Esset Attended? YES /NO
* Name: Koller Melanie Turinabo Attended? YES/NO
* Name: Samuel Kingsley Attended? YES/NO
* Name: Iwuagwu Nkem Attended? YES/NO

**Project Progress:**

**Team Member (1): Name:** Sarah Goburdhun

1. What did you accomplish yesterday?

Answer: Working on test units for rentalValidator.

1. What will you do today?

Answer: Continue working on the test units. Try to finish by the next meeting

1. What obstacles are impeding your progress?

Answer: There are a lot of changes I need to accommodate due to having to work for team members to update the code first.

**Team Member (2): Name:**  Koller Melanie Turinabo

1. What did you accomplish yesterday?

Answer: updated hash table class – constructor & populated hashing function.

1. What will you do today?

Answer: implement prime number sized array for resizing hash table, create methods (insert, delete, find)

1. What obstacles are impeding your progress?

Answer: Resizing the array then rehashing all nodes without errors.

**Team Member (3): Name: Favour Esset**

1. What did you accomplish yesterday?

Answer:

* Refactor code
* Remove redundant test

1. What will you do today?

Answer:

* Add rental id generation
* Add rental date generation
* Fix bugs
* Refactor code

1. What obstacles are impeding your progress?

Answer: Implementation of data structure

**Team Member (4): Name:**  Samuel Kingsley

1. What did you accomplish yesterday?

Answer:  Refactor code

1. What will you do today?

Answer: fix bugs

1. What obstacles are impeding your progress?

Answer:

**Team Member (5): Name:** Iwuagwu Nkem

1. What did you accomplish yesterday?

Answer:  Received supervisor feedback: good implementation but references need tightening.

1. What will you do today?

Answer:  Revising academic reference structure to match citation guidelines using McMillan’s work.

1. What obstacles are impeding your progress?

Answer:  Balancing code refactoring with documentation deadlines.

***“Alone we can do so little; together we can do so much.” – Helen Keller***