Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: GoCar Ltd. | Group Name: GoCar Ltd. |
| Sprint Number: 14 | Date and Time: 25th March 2025 |

**List of attendance:**

* Name:  Sarah Goburdhun Attended? YES/NO
* Name: Favour Esset Attended? YES/NO
* Name: Koller Melanie Turinabo Attended? YES/NO
* Name: Samuel Kingsley Attended? YES/NO
* Name: Iwuagwu Nkem Attended? YES/NO

**Project Progress:**

**Team Member (1): Name:** Sarah Goburdhun

1. What did you accomplish yesterday?

Updated new code to fit new code for ValidateDate.

1. What will you do today?

Creating test cases for clientValidator and rentalValidator.

1. What obstacles are impeding your progress?

Struggling to understand how to create a mock up database.

**Team Member (2): Name:**  Koller Melanie Turinabo

1. What did you accomplish yesterday?

* Resize method for rehashing

1. What will you do today?
   * Editing hashing functionality
2. What obstacles are impeding your progress?

**Team Member (3): Name: Favour Esset**

1. What did you accomplish yesterday?

  Answer:

1. What will you do today?

Answer:

* Add date validation.
* Add functionality to add rental information.
* Refactor code.

1. What obstacles are impeding your progress?

**Team Member (4): Name:**

1. What did you accomplish yesterday?

Answer:

1. What will you do today?

Answer:

1. What obstacles are impeding your progress?

Answer:

**Team Member (5): Name:** Iwaugwu Nkem

1. What did you accomplish yesterday?

Answer:  Revised APA references and citations in report with McMillan (2012) as the key academic source.

1. What will you do today? Answer: Preparing presentation slides with diagrams of hash table logic (based on diagrams and explanations in the book, pp. 178–183).

1. What obstacles are impeding your progress?

Answer:  Coordination with design team needed.

***“Alone we can do so little; together we can do so much.” – Helen Keller***