Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: GoCar Ltd. | Group Name: GoCar Ltd. |
| Sprint Number: 17 | Date and Time: 29th March 2025 |

**List of attendance:**

* Name:  Sarah Goburdhun Attended? YES/NO
* Name: Favour Esset Attended? YES/NO
* Name: Koller Melanie Turinabo Attended? YES/NO
* Name: Samuel Kingsley Attended? YES/NO
* Name: Iwuagwu Nkem Attended? YES/NO

**Project Progress:**

**Team Member (1): Name:** Sarah Goburdhun

1. What did you accomplish yesterday?

Practicing writing code using Moq.

1. What will you do today?

Begin writing code for the test cases using Moq.

1. What obstacles are impeding your progress?

**Team Member (2): Name:** Koller Melanie Turinabo

1. What did you accomplish yesterday?

 edited updated hash function

1. What will you do today?

edit resize method; include exception handling

1. What obstacles are impeding your progress?

**Team Member (3): Name: Favour Esset**

1. What did you accomplish yesterday?

* Integrated hashtable into program.

1. What will you do today?

* Refactor the code.
* Add load from database to hashtable.

1. What obstacles are impeding your progress?

**Team Member (4): Name:**  Samuel Kingsley

1. What did you accomplish yesterday?

Answer:  Modified and enhanced

1. What will you do today?

Answer:

1. What obstacles are impeding your progress?

Answer:

**Team Member (5): Name:** Iwuagwu Nkem

1. What did you accomplish yesterday?

Answer:  Incorporated branding and colour schemes into presentation

1. What will you do today?

Answer:  Finishing up appendix section in the documentation, referencing hash implementation metrics (McMillan, 2012, p. 190).

1. What obstacles are impeding your progress?

Answer:  Limited time to cross-check all appendices.

***“Alone we can do so little; together we can do so much.” – Helen Keller***