Daily Standup Meeting

|  |  |
| --- | --- |
| Project Name: GoCar Ltd. | Group Name: GoCar Ltd. |
| Sprint Number: 18 | Date and Time: 30th March 2025 |

**List of attendance:**

* Name:  Sarah Goburdhun Attended? YES/NO
* Name: Favour Esset Attended? YES/NO
* Name: Koller Melanie Turinabo Attended? YES/NO
* Name: Samuel Kingsley Attended? YES/NO
* Name: Iwuagwu Nkem Attended? YES/NO

**Project Progress:**

**Team Member (1): Name:** Sarah Goburdhun

1. What did you accomplish yesterday?

Continue writing code for the test cases using Moq.

1. What will you do today?

Writing code for the test cases.

1. What obstacles are impeding your progress?

**Team Member (2): Name:** Koller Melanie Turinabo

1. What did you accomplish yesterday?

Refactored hashing function & resize method

1. What will you do today?

Populate the LinkedList methods (AddLast, Remove, Find)

1. What obstacles are impeding your progress?

**Team Member (3): Name: Favour Esset**

1. What did you accomplish yesterday?

* Refactored the code.
* Added load from database to hashtable.

1. What will you do today?

* Add Hashtable check functionality to check if rental hashtable is empty.

1. What obstacles are impeding your progress?

**Team Member (4): Name:** Samuel Kingsley

1. What did you accomplish yesterday?

Answer:  Refactored the code

1. What will you do today?

Answer:  practiced more

1. What obstacles are impeding your progress?

Answer:  battery issues with my pc

**Team Member (5): Name:**

1. What did you accomplish yesterday?

Answer:  Final appendix added with performance logs derived from hash-based benchmarking.

1. What will you do today?

Answer:  Today will focus on practice Q&A, including technical topics from McMillan such as hashing strategies (pp. 182–186).

1. What obstacles are impeding your progress?

Answer:  Juggling presentation prep and other coursework

***“Alone we can do so little; together we can do so much.” – Helen Keller***